CE301 Project Risk Register

Project Risks can be related to

- Health and Safety

- Functional/Technical

- Systems

- Personal

Two examples of Risk Register can be found in the CE301 Moodle as a guide https://moodle.essex.ac.uk/course/view.php?id=16436#section-7

Please fill in the table below outlining the risks related to your project an upload it to the CE301 Portal

| Activity | Risk | Severity (Major, Minor, Serious) | Probability (Low, Medium, High) | Contingency Method(s) to Manage the Risk- A list of methods we will use to minimize the chances of the risk happening and/or the resulting damages of the risk |
| --- | --- | --- | --- | --- |
| IPFS / File Service Integration | IPFS Node downtime or connectivity issues | Major | Medium | Use multiple public IPFS gateways. Test with local node fallback and cache CIDs locally. Monitor network health. |
| Encryption Bugs | Errors in client-side encryption/decryption leading to data loss or inaccessibility | Serious | Low | Use proven encryption / hashing libraries. Conduct unit tests on encryption routines. |
| User Auth | Authentication and Authorization service vulnerability of improper token handling | Serious | Low | Use established OAuth2.0 frameworks (Keycloak / JWT); enforce secure session handling (HTTPS, short expiry); conduct code reviews and application security testing. |
| Data Privacy Compliance | Failure to meet GDPR or data-handling requirements | Serious | Low | Avoid storing plaintext user data. Keep all encryption client-side and follow privacy-by-design principles. |
| Time mismanagement or Feature Creep | Tasks taking longer than planned due to complexity or temptation to increase scope of project | Major | Medium | Break work into sprints using Tuleap. Prioritize MVP features. hold weekly progress reviews with supervisor and adjust scope early if required. |
| Browser incompatibilities with Frontend UI | App features fail or display incorrectly on different browsers. | Minor | Low | Test frontend on multiple browsers (Chrome, Firefox, Safari etc…), don’t use experimental or ‘Nightly’ features. |